Wellness Albania Platform

Development Milestones

# Overview

The Wellness Albania platform will be built as one branded platform with two modules: the Occupational Healthcare CRM (B2B sales) and Wellness+ Members Management (loyalty). It starts from the existing CRM, which already includes clients, activity history, calendar, quotations and contracts. The existing SaaS CRM code is kept frozen separately, as agreed.

The work is split into four milestones. Each one ends with a working version that Wellness Albania can test and approve before the next one starts.

| # | Milestone | Result |
| --- | --- | --- |
| 1 | Platform Foundation | Branded platform with all user roles, permissions, company records, admin settings and audit log. |
| 2 | Sales Process | The complete sales flow: sales script, automatic pricing, offer PDF, sales pipeline, follow-ups and calendar. |
| 3 | Contracts, Payments & Dashboards | Contracts, payment tracking, renewal reminders and dashboards for each role. Phase 1 complete. |
| 4 | Wellness+ Members | Membership tiers, employee upload, family members, digital member card with QR, reception and partner verification. |

# Milestone 1: Platform Foundation

Goal: prepare the platform so every user logs in with the right role and sees only the information they are allowed to see.

## Branding & languages

- Wellness Albania logo, colors and login page (based on the branding guidelines provided).

- Albanian and English as main languages, plus the other languages already supported by the CRM.

## Users, roles & permissions

- Sales User: own leads, clients, activities, calendar and performance.

- Sales Manager: the whole sales team, pipeline, activity and performance.

- Reception / Operational Staff: search companies and contacts, check whether a contract is valid, without seeing prices or payments.

- Administrator: users, roles, pricing rules, discounts and all system settings.

- CEO: global access to the whole platform.

- Permissions for each role can be adjusted from the admin panel without new development.

## Company record

- New fields: business type, number of employees, risk level, location, contact person and position.

- Complete history per company: contacts, notes, offers, deals and contracts.

## Admin settings

- Business types with their risk level (the salesperson picks the business type and the risk level is set automatically).

- Predefined follow-up intervals (e.g. 3, 5, 7 days).

- Predefined reasons for lost deals.

- Contract and payment statuses.

## Audit log

- Records who changed what, when, the previous value and the new value for sensitive changes: prices, discounts, contracts, payments, roles and permissions.

## What Wellness Albania can test at the end of this milestone

- Log in with each role and confirm that each one sees only what it should.

- Create and edit companies with the new fields.

- Change a setting as Administrator and see it recorded in the audit log.

# Milestone 2: Sales Process

Goal: the salesperson can run the full sales process inside the platform, from the first contact until the deal is won or lost.

## Sales script

- A button opens the sales script as a popup or side panel that can stay open while working.

- Same script for all salespeople; the Administrator edits the text.

## Automatic pricing

- The salesperson selects: number of employees, business type (risk level is automatic), visit frequency and location.

- The platform calculates the monthly price according to the pricing rules.

- All prices, percentages and options are managed by the Administrator from the admin panel.

## Discounts

- The salesperson can apply a discount up to a maximum % set by the Administrator.

- Discounts above that limit require approval from the Sales Manager.

## Offer / quotation

- Wellness Albania branded offer filled automatically with company data, services, calculated price, discount and salesperson name.

- Preview, save and download as PDF. The salesperson sends it to the client by email manually.

## Sales pipeline & deals

- Each company can have one or more deals over time (e.g. new contract, renewal, extra services).

- Pipeline stages: New Lead, Contacted, Interested, Offer Prepared, Offer Sent, Follow-Up, Negotiation, Won / Lost.

- Won: records closing date, agreed price, services, package and salesperson.

- Lost: the salesperson selects a reason from the predefined list and can add a note.

## Activities, follow-ups & calendar

- Every call, email, visit and meeting is recorded with contact person, result, client feedback and next action.

- Follow-up with one click (after 3, 5, 7 days or a custom date); it appears automatically in the salesperson calendar.

- Salesperson calendar: calls, follow-ups, meetings, visits and overdue items.

- Sales Manager calendar: the activities of the whole sales team, including overdue follow-ups.

## What Wellness Albania can test at the end of this milestone

- Go through a complete sale: create a company, record contacts, calculate a price, download the offer, schedule a follow-up and mark the deal as won or lost.

- Try a discount above the limit and approve it as Sales Manager.

- Check the salesperson and Sales Manager calendars.

# Milestone 3: Contracts, Payments & Dashboards

Goal: after a deal is won, the contract and payments are tracked, and each role has a dashboard with the information it needs. This completes Phase 1.

## Contracts

- Contract created from a won deal, with start date, end date, services, commercial terms and the signed document attached.

- Statuses: Draft, Pending Signature, Active, Expired, Suspended, Cancelled.

- Reminders before a contract expires so the salesperson can plan the renewal.

- Reception can check whether a contract is valid without seeing commercial details.

## Payments

- Closing a deal and confirming payment are separate actions.

- Payment statuses: Not Invoiced, Invoice Issued, Payment Pending, Partially Paid, Paid, Overdue.

- Only authorized users can update payment information.

## Dashboards

- Sales User: own leads, active deals, follow-ups due and overdue, offers, deals won and own sales value.

- Sales Manager: total pipeline, leads and activity per salesperson, conversion rates, sales value, won and lost deals, lost-deal reasons.

- Administrator: pricing configuration, users and roles, recent changes from the audit log.

- CEO: global overview of sales, revenue, contracts (active, expired, expiring soon), payments and team performance.

## Salesperson performance

- Calls, emails, visits, meetings, companies contacted, offers created and sent, deals won and lost, total value, conversion rate and average time to close.

- Filters by salesperson and date range.

## What Wellness Albania can test at the end of this milestone

- Turn a won deal into a contract and follow it until expiry.

- Update payment statuses with an authorized user.

- Review each dashboard and the performance of each salesperson.

# Milestone 4: Wellness+ Members

Goal: add the Wellness+ membership module inside the same platform, connected with the corporate clients from Phase 1.

## Members & tiers

- Member record with unique member ID, personal details, tier, status, start and expiry date, and employer company where applicable.

- Four tiers: Bronze (free), Silver (€60/year), Gold (€100/year), VIP (free, approved by management).

- Upgrade to a higher tier by paying the difference (e.g. Silver to Gold €40).

- Automatic downgrade when a membership is not renewed: Gold to Silver, Silver to Bronze.

- Membership payments are recorded manually by authorized staff.

## Corporate employees

- Upload an Excel file with the employees of each client company; members are created automatically as Silver with a unique ID.

- Employees stay Silver while the company contract is active and move to Bronze when it ends.

- When an employee leaves the company, an agent removes them manually (so they can be contacted and offered a paid membership).

## Family members

- First-degree family members receive 50% discount on the membership fee.

- Data entry staff confirm the family member and select the relationship from a list.

## Benefits & discounts

- Discount table per service and per tier (e.g. laboratory, specialist visits, physiotherapy), fully managed by the Administrator.

## Digital member card

- Personal card page with name, member ID, tier, expiry date and QR code.

- Members can add it to the home screen of their phone (iPhone and Android), no app installation needed.

## Verification

- Reception scans the QR code or searches the member, confirms identity and sees the tier and applicable discounts.

- Partner clinics can scan the QR code to confirm that the person is a valid member.

## Reports & data protection

- Active members per tier, renewals, upgrades, downgrades, corporate vs. individual members.

- MedWork accesses only membership and commercial information; medical information remains with Wellness Albania.

- Wellness+ indicators added to the CEO dashboard.

## What Wellness Albania can test at the end of this milestone

- Upload a company employee list and see the Silver members created.

- Add a family member, upgrade a member to Gold and let a membership expire.

- Open a member card on a phone and verify it by scanning the QR code at reception.

# Planned for Later (not included in these milestones)

- Apple Wallet and Google Wallet cards (requires Apple and Google accounts owned by Wellness Albania).

- Wellness Points, welcome bonus, birthday benefits, priority booking and coupons.

- Sending offers by email directly from the platform.

- Online payments.

# Information Needed from Wellness Albania

| Item | Needed for |
| --- | --- |
| Branding guidelines: logo, colors, fonts | Milestone 1 |
| List of business types and their risk level | Milestone 1 |
| Sales script text | Milestone 2 |
| Final pricing numbers (base price, percentages, visit frequencies, locations) | Milestone 2 |
| Maximum discount % for salespeople | Milestone 2 |
| Offer template design and content | Milestone 2 |
| Discount percentages per service and per tier | Milestone 4 |

# Approval

Please review the milestones above and confirm, or add your comments where something should change.